SPRINT PROJECT REQUIREMENTS - TEAM 1

E-Commerce Order Management & Analytics Platform

EXECUTIVE SUMMARY

Project: Build a complete data analytics platform for e-commerce order processing Duration: 4 days Tech Stack: Azure Data Factory + Databricks Serverless + Azure SQL + Blob Storage Team Size: 4-5 freshers Deliverable: Production-ready data pipeline with 4 ADF pipelines, 6 Databricks Jobs, Bronze-Silver-Gold medallion architecture

PROJECT OVERVIEW

Your team must design and implement an end-to-end data pipeline for real-time e-commerce order analytics using:

- Azure Data Factory (ADF) for orchestration

- Databricks (Serverless Cluster ONLY) for data processing via Jobs Activity

- Azure SQL Database for source data

- Medallion Architecture (Bronze → Silver → Gold)

This is a complete project from data ingestion to analytics-ready tables.

IMPORTANT CONSTRAINT: You have a FREE Azure subscription, so:

- ✅ You CAN use Databricks Serverless Cluster (ADF will invoke it via Jobs Activity)

- ✅ You CAN use Blob Storage (limited free tier)

- ✅ You CAN use Azure SQL Database (limited free tier: 5 DTU)

- ❌ You CANNOT create separate Job Clusters or All-Purpose Clusters

- ❌ You should minimize other Azure compute resources

Solution Approach:

- ADF will invoke Databricks Jobs Activity (NOT Notebook Activity)

- Each Job executes a PySpark script stored in Databricks Workspace

- Serverless automatically scales up/down with workload

- Jobs Activity supports Serverless cluster parameter

- All transformations happen via Job executions in Serverless

TEAM COMPOSITION

- Team Size: 4-5 freshers

- Expected Duration: 4 days

- Tech Stack: ADF, Databricks Serverless Cluster, Azure SQL DB (Free Tier), Python, PySpark, SQL

- Constraint: Free Azure subscription (5 DTU SQL, limited storage)

- Architecture: ADF → Jobs Activity → Databricks Serverless → Blob Storage

- Note: No Event Hub; all event data will be file-based in Blob Storage

BUSINESS CONTEXT

An e-commerce company needs to track orders, customers, and payments in real-time. Currently, they have:

- Order data in CSV files uploaded daily

- Customer & Product information in Azure SQL Database

- Payment transaction events arriving as JSON files

- Requirement: Build a data platform that can process this data and generate insights on order completion rates, customer value, regional performance, and product trends.

Your task is to build the complete pipeline infrastructure.

DATA SOURCES (You must integrate ALL 4 sources)

Source 1: CSV Files - Orders

- What: Daily order export file

- Where: Azure Blob Storage container source-data/orders/

- Format: CSV with headers

- Frequency: One full export file every day at 9 PM UTC

- File naming pattern: orders_YYYYMMDD.csv

- Fields: order_id, customer_id, order_date, order_amount, product_id, quantity, status, payment_method, region, created_timestamp

- Expected rows: ~50,000 records per day

- Data challenges:

  - Duplicate orders may exist (retry uploads)

  - Some null values in optional fields

  - Inconsistent date formats

  - Region names may have extra whitespace

Source 2: Azure SQL Database - Customers & Products

Table 1: dbo.Customers

- Purpose: Master customer data

- Row count: 5,000 active customers

- Frequency: Updated throughout the day

- Fields: customer_id (PK), customer_name, email, phone, city, state, country, customer_segment, registration_date, last_login, updated_date

- Load strategy: Incremental (only new/updated records)

- Change tracking: Use updated_date column to identify changes

Table 2: dbo.Products

- Purpose: Product catalog

- Row count: 500 products

- Frequency: Updated throughout the day

- Fields: product_id (PK), product_name, category, subcategory, unit_price, stock_quantity, supplier_id, created_date, updated_date

- Load strategy: Incremental

- Change tracking: Use updated_date to detect changes

Source 3: REST API - Weather Data (Free)

- API: OpenWeatherMap (free tier)

- Endpoint: https://api.openweathermap.org/data/2.5/weather?q={city}&appid={API_KEY}

- Purpose: Enrich order data with weather information

- Frequency: Call during aggregation job (hourly capability)

- Rate limit: 60 calls/minute (free tier)

Source 4: Payment Events - JSON Files

- What: Payment transaction events exported as JSON file

- Where: Azure Blob Storage folder payment-events/

- Format: JSON Lines (one JSON object per line) or single JSON array

- Frequency: New payment file uploaded when batch of payments ready (~daily)

- File naming pattern: payments_YYYYMMDD.json

- Fields: order_id, payment_id, amount, status, timestamp, payment_gateway

- Expected rows: ~10,000 payment records per batch

- Sample structure:

json

{

"order_id": "ORD12345",

"payment_id": "PAY98765",

"amount": 250.50,

"status": "success",

"timestamp": "2025-01-10T14:30:00Z",

"payment_gateway": "Stripe"

}

WORKING WITH DATABRICKS SERVERLESS + JOBS ACTIVITY

Critical Difference: Jobs Activity vs Notebook Activity

| Feature | Notebook Activity | Jobs Activity |
| --- | --- | --- |
| Serverless Support | ❌ NO | ✅ YES |
| Your Option | Cannot use | MUST USE |
| How it works | Executes notebook interactively | Submits job to Serverless cluster |
| Startup time | Varies | 30-60 seconds |
| Parameter passing | Via widgets | Via job parameters |
| Error handling | Return value | Job status (success/failure) |
| Retry capability | Limited | Built-in |

YOU MUST USE JOBS ACTIVITY FOR ALL DATABRICKS EXECUTIONS

How Jobs Activity Works with Serverless

ADF Pipeline Activity

↓

(Jobs Activity)

↓

Submits job to Databricks

↓

Serverless Cluster STARTS automatically (30-60 sec)

↓

Executes PySpark script/notebook

↓

Reads/Writes Delta tables in Blob Storage

↓

Job completes

↓

Serverless Cluster STOPS automatically after completion

↓

ADF receives job status (SUCCESS/FAILED)

Key Requirements for Serverless via Jobs Activity

- Databricks Setup

  - Create ONE Databricks workspace (free tier)

  - Configure ONE Serverless Compute cluster

  - Store notebooks in Databricks workspace

  - Create Jobs that reference these notebooks

- Storage Architecture

  - Use Azure Blob Storage for all data

  - All Bronze/Silver/Gold tables stored in blob as Delta Lake files

  - Serverless reads/writes directly from blob

  - No DBFS (Databricks File System) needed

- Job Design

  - Each Databricks Job = one PySpark script/notebook

  - Jobs can be parameterized (pass values from ADF)

  - Jobs return exit status (success/failure)

  - Serverless cluster runs the job automatically

- ADF Integration

  - Each ADF activity = one Jobs Activity

  - ADF passes parameters to Job via job_parameters

  - ADF receives job status and results

  - ADF can react to job success/failure

- Notebook Parameters in Jobs

  - Use dbutils.widgets.get() to retrieve parameters from Jobs Activity

  - All parameters are passed as strings (convert to required types in code)

  - Example: source_path = dbutils.widgets.get("source_path")

Notebook Best Practices for Jobs Activity

- Always parameterize notebooks

python

# Get parameters passed from ADF Jobs Activity

source_table = dbutils.widgets.get("source_table")

target_table = dbutils.widgets.get("target_table")

load_date = dbutils.widgets.get("load_date")

- Read/Write from Blob Storage paths

python

df = spark.read.parquet("abfss://container@storage.dfs.core.windows.net/path/")

df.write.format("delta").mode("overwrite").save("abfss://...")

- Use Delta tables registered in metastore

python

spark.sql("CREATE TABLE IF NOT EXISTS bronze.orders ...")

df = spark.read.table("bronze.orders")

- Handle errors properly for Jobs Activity

python

try:

# your transformation

print("SUCCESS")

sys.exit(0)

except Exception as e:

print(f"FAILED: {str(e)}")

sys.exit(1)

- Log execution details

python

print(f"Job started at {datetime.now()}")

print(f"Processing: {source_table} -> {target_table}")

print(f"Rows processed: {df.count()}")

print(f"Job completed successfully")

COST OPTIMIZATION FOR FREE AZURE SUBSCRIPTION

Azure Resource Usage (Free Tier)

| Resource | Free Tier Limit | Your Usage | Risk |
| --- | --- | --- | --- |
| Databricks Serverless | 100 DBU hours/month | ~20-30 DBU hours | ✅ Safe |
| Blob Storage | 5 GB + 20K read ops | ~500 MB data | ✅ Safe |
| Azure SQL | 5 DTU / 100 MB | Mini DB for metadata | ✅ Safe |
| Data Factory | 50K copy operations | ~100/day | ✅ Safe |

Cost-Saving Strategies

- Minimize Serverless Cluster Size

  - Start with 2-4 nodes (not 10-20)

  - Monitor auto-scaling

  - Task duration should be < 10 minutes per job

- Optimize Data Transfers

  - Keep all data in Blob Storage

  - Avoid unnecessary data copies

  - Use filtering at source (WHERE clauses in SQL copy)

- SQL Database Usage

  - Only store metadata (not full datasets)

  - Use as source for dimension tables only

  - Keep queries simple and indexed

- Monitor Spending

  - Check Azure Cost Management daily

  - Set up budget alerts (free tier)

  - Serverless auto-stops when idle

Expected Monthly Cost

- Databricks Serverless: $0-10 (within free tier)

- Blob Storage: $0-5 (minimal data)

- Azure SQL: $0-5 (free tier)

- Data Factory: $0 (under free tier limits)

- Total: ~$5-20/month (well within free tier)

SETUP CHECKLIST FOR SERVERLESS-ONLY ENVIRONMENT

Pre-Sprint Setup (Day 0)

- Create free Azure account (if not already done)

- Create Databricks Workspace (Community Edition or free tier)

- Create ONE Serverless Compute cluster in Databricks

  - Name: serverless-compute

  - Min nodes: 2, Max nodes: 4

  - Auto-terminate: 10 minutes idle

- Create Storage Account with Blob containers

- Create Azure SQL Database (5 DTU, mini tier)

- Create Azure Data Factory instance

- Create Service Principal for ADF-Databricks authentication

- Store connection strings in Azure Key Vault

Blob Storage Container Structure

storage-account/

├── source-data/              # Raw incoming files

│   ├── orders/               # CSV files

│   ├── payment-events/       # JSON files

├── bronze/                   # Bronze layer tables (Delta)

│   ├── orders_raw/

│   ├── customers_raw/

│   ├── products_raw/

│   └── payment_events_raw/

├── silver/                   # Silver layer tables (Delta)

│   ├── orders_clean/

│   ├── customers_clean/

│   ├── products_clean/

│   └── payment_events_clean/

├── gold/                     # Gold layer tables (Delta)

│   ├── dim_customer/

│   ├── dim_product/

│   ├── dim_date/

│   └── fact_orders/

├── metrics/                  # Quality metrics & logs

│   ├── quality_metrics/

│   └── error_logs/

└── temp/                     # Temporary processing area

└── staging/

ADF Linked Services to Create

- Azure Blob Storage - for data source/sink

- Databricks - Serverless cluster connection

- Azure SQL Database - for source tables

- Azure Key Vault - for storing secrets

Databricks Jobs Setup

You must create 6 Databricks Jobs (referenced from ADF):

- Job: bronze_orders_load - Load CSV to Bronze

- Job: bronze_incremental_dims - Load incremental Customers/Products

- Job: bronze_payment_events - Load JSON payments

- Job: silver_transformations - Clean and deduplicate

- Job: gold_dimensions_facts - Create dimensions and facts

- Job: quality_aggregation - Quality checks and aggregation

DATABRICKS MEDALLION ARCHITECTURE

Bronze Layer Requirements

You must create 4 separate Bronze tables in Blob Storage as Delta format:

1. bronze.orders_raw

- Source: CSV file from source-data/orders/

- Load strategy: Full overwrite daily

- Retention: 30 days

- Partitioning: By created_date (date partition)

- Storage location: abfss://bronze@storage.dfs.core.windows.net/orders_raw/

- Schema: All columns from CSV as-is (no transformations)

- Task description:

  - Copy raw CSV data into Delta table without any modifications

  - Overwrite entire table daily

  - Keep row-level lineage of ingestion timestamp

2. bronze.customers_raw

- Source: Azure SQL dbo.Customers table

- Load strategy: Incremental (only changed records)

- Retention: 30 days

- Partitioning: By updated_date

- Storage location: abfss://bronze@storage.dfs.core.windows.net/customers_raw/

- Task description:

  - Copy incrementally based on updated_date column

  - Only fetch records where updated_date > last successful run date

  - Store last run date in a metadata table

  - Append new records to existing Delta table

3. bronze.products_raw

- Source: Azure SQL dbo.Products table

- Load strategy: Incremental

- Retention: 30 days

- Partitioning: By updated_date

- Storage location: abfss://bronze@storage.dfs.core.windows.net/products_raw/

- Task description:

  - Similar incremental pattern as customers

  - Track only changed products

  - Append to Delta table

4. bronze.payment_events_raw

- Source: Payment Events JSON file from payment-events/

- Load strategy: Append (accumulate all payments)

- Retention: 30 days

- Partitioning: By ingestion_date

- Storage location: abfss://bronze@storage.dfs.core.windows.net/payment_events_raw/

- Task description:

  - Read JSON file from Blob Storage

  - Parse JSON array or JSON Lines format

  - Append all payment records to Delta table

  - No deduplication at bronze level (raw data)

Bronze Layer Objectives:

- Store raw data exactly as received from sources

- No transformations or business logic applied

- Enable data auditing and recovery to source state

- Use Delta Lake format for ACID compliance

- Implement partitioning for query performance

Silver Layer Requirements

Transform Bronze data into cleaned, deduplicated, business-ready tables:

1. silver.orders_clean

- Source: bronze.orders_raw

- Storage location: abfss://silver@storage.dfs.core.windows.net/orders_clean/

- Transformations required:

  - Remove duplicate orders (keep first occurrence)

  - Handle null values: Set default values for optional fields

  - Validate: order_amount must be > 0, status must be valid (completed, pending, cancelled, returned)

  - Trim whitespace from text fields (region, status, payment_method)

  - Standardize date formats to ISO 8601

  - Add metadata columns: ingestion_date (when loaded), source_system (CSV)

  - Create quality_flag column: 'PASS' or 'FAIL' based on validations

- Partitioning: By order_date

- Task description: Clean orders data from bronze layer, apply business rules, flag failed records

2. silver.customers_clean

- Source: bronze.customers_raw

- Storage location: abfss://silver@storage.dfs.core.windows.net/customers_clean/

- Transformations required:

  - Remove duplicate customers (keep latest by updated_date)

  - Validate email format (basic regex)

  - Standardize phone numbers (remove special chars, ensure format)

  - Standardize country codes (uppercase 2-letter code)

  - Fill null cities/regions with 'Unknown'

  - Add ingestion_date, source_system metadata

  - Create quality_flag column

- Partitioning: By registration_date

- Task description: Create cleaned customer reference data, ready for dimensional modeling

3. silver.products_clean

- Source: bronze.products_raw

- Storage location: abfss://silver@storage.dfs.core.windows.net/products_clean/

- Transformations required:

  - Remove duplicate products (keep latest by updated_date)

  - Validate unit_price > 0

  - Standardize category and subcategory names

  - Ensure stock_quantity >= 0

  - Add ingestion_date, source_system

  - Create quality_flag

- Partitioning: By created_date

- Task description: Create cleaned product catalog reference data

4. silver.payment_events_clean

- Source: bronze.payment_events_raw

- Storage location: abfss://silver@storage.dfs.core.windows.net/payment_events_clean/

- Transformations required:

  - Deduplicate payment records based on payment_id (keep first)

  - Filter out failed payments (status != 'success')

  - Validate payment_id, order_id NOT NULL

  - Validate amount > 0

  - Standardize payment_gateway names

  - Add ingestion_date, source_system

  - Create quality_flag

- Partitioning: By timestamp date

- Task description: Create clean payment transaction log with deduplication

Silver Layer Objectives:

- Implement comprehensive data quality rules

- Remove duplicates and inconsistencies

- Add data lineage and audit columns

- Create reusable, trustworthy intermediate tables

- Retention: 90 days (keep more history than bronze)

Gold Layer Requirements

Create analytics-ready dimension and fact tables:

Dimension Tables

1. gold.dim_customer (SCD Type 2)

- Storage location: abfss://gold@storage.dfs.core.windows.net/dim_customer/

- Grain: One row per unique customer per version

- Schema:

  - customer_key (Surrogate key - INT auto-increment)

  - customer_id (Business key - VARCHAR)

  - customer_name (VARCHAR)

  - email (VARCHAR)

  - customer_segment (VARCHAR: Premium, Standard, Basic)

  - country (VARCHAR)

  - dw_create_date (DATE)

  - dw_update_date (DATE)

  - is_current (BOOLEAN - flag if latest version)

  - start_date (DATE - when effective)

  - end_date (DATE - when expired)

- SCD Type 2 Logic:

  - When customer_segment changes: Create new row with is_current=true, mark old row is_current=false

  - When email or attributes change: Create new row

  - Support historical analysis

2. gold.dim_product (SCD Type 1)

- Storage location: abfss://gold@storage.dfs.core.windows.net/dim_product/

- Grain: One row per unique product

- Schema:

  - product_key (Surrogate key)

  - product_id (Business key)

  - product_name (VARCHAR)

  - category (VARCHAR)

  - subcategory (VARCHAR)

  - unit_price (DECIMAL)

  - supplier_id (VARCHAR)

  - dw_create_date (DATE)

  - dw_update_date (DATE)

  - is_current (BOOLEAN - always true for SCD Type 1)

- SCD Type 1 Logic:

  - When product changes: UPDATE existing row with new values

  - No history kept (overwrites old values)

  - Only current state stored

3. gold.dim_date (Static Dimension)

- Storage location: abfss://gold@storage.dfs.core.windows.net/dim_date/

- Grain: One row per calendar day

- Schema:

  - date_key (INT - YYYYMMDD format)

  - date (DATE)

  - year (INT)

  - month (INT - 1-12)

  - quarter (INT - 1-4)

  - day_of_week (INT)

  - is_weekend (BOOLEAN)

  - fiscal_month (INT)

  - day_name (VARCHAR)

  - month_name (VARCHAR)

- Pre-population: Entire 2025 calendar year (365 days)

Fact Tables

1. gold.fact_orders (Incremental)

- Storage location: abfss://gold@storage.dfs.core.windows.net/fact_orders/

- Grain: One row per order

- Schema - Foreign Keys:

  - order_key (Surrogate key)

  - customer_key (FK to dim_customer)

  - product_key (FK to dim_product)

  - order_date_key (FK to dim_date)

- Schema - Business Keys:

  - order_id (VARCHAR - business key)

  - customer_id (VARCHAR)

  - product_id (VARCHAR)

  - region (VARCHAR)

  - payment_method (VARCHAR)

  - status (VARCHAR)

- Schema - Measures:

  - order_amount (DECIMAL)

  - quantity (INT)

- Partitioning: By order_date_key (critical for performance!)

- Load Strategy: INCREMENTAL APPEND ONLY

  - New orders loaded daily

  - Each day's load appends to existing table

  - No duplicate checking (rely on unique order_id)

AZURE DATA FACTORY PIPELINE ARCHITECTURE

Overview

You must create 4 distinct pipelines with different trigger types:

- Pipeline 1: Full Load (Manual trigger)

- Pipeline 2: Incremental Dimensions (Scheduled - Daily 10 PM UTC)

- Pipeline 3: Event Trigger - Orders (When CSV uploaded)

- Pipeline 4: Event Trigger - Payments + Scheduled Aggregation (When JSON uploaded + Daily 11 PM UTC)

Pipeline 1: Full Load - Initial Setup

Name: PL_01_FullLoad_InitialSetup Purpose: One-time setup to populate all layers from scratch Trigger: Manual (executed once during setup)

High-level flow:

Start

→ Copy CSV Orders to Blob Storage (bronze layer)

→ Copy Customers from SQL to Blob Storage (bronze layer)

→ Copy Products from SQL to Blob Storage (bronze layer)

→ Execute Databricks Job: bronze_orders_load (CSV processing)

→ Execute Databricks Job: silver_transformations (clean all bronze data)

→ Execute Databricks Job: gold_dimensions_facts (create dimensions & facts)

→ Lookup quality metrics

→ If quality >= 95%: Send success email

→ If quality < 95%: Send alert email

End

Tasks you must include:

- Copy Activity - CSV Orders to Blob

  - Source: Azure Blob Storage source-data/orders/orders_*.csv

  - Sink: Azure Blob Storage bronze/orders_raw/

  - Mode: Full overwrite

  - What to do: Copy CSV file to blob (staging for Jobs Activity)

  - Parameterization: Source path, target path as variables

- Copy Activity - SQL Customers to Blob

  - Source: Azure SQL Database dbo.Customers

  - Sink: Azure Blob Storage bronze/customers_raw/

  - Mode: Full load (overwrite)

  - What to do: Export all customers from SQL to CSV in blob

- Copy Activity - SQL Products to Blob

  - Source: Azure SQL Database dbo.Products

  - Sink: Azure Blob Storage bronze/products_raw/

  - Mode: Full load

  - What to do: Export all products from SQL to CSV in blob

- Jobs Activity - Bronze Orders Load

  - Name: Execute Job bronze_orders_load

  - Databricks Linked Service: Point to Serverless cluster

  - Job name: bronze_orders_load

  - Job parameters:

    - source_path: "abfss://source-data@storage.dfs.core.windows.net/orders/"

    - target_table: "bronze.orders_raw"

    - execution_date: "@pipeline().parameters.ExecutionDate"

  - What to do:

    - Read CSV from blob

    - Convert to Delta table

    - Store in bronze.orders_raw

  - Expected output: Delta table in blob storage

- Jobs Activity - Silver Transformations

  - Name: Execute Job silver_transformations

  - Databricks Linked Service: Serverless cluster

  - Job name: silver_transformations

  - Job parameters:

    - bronze_tables: "orders_raw,customers_raw,products_raw,payment_events_raw"

    - quality_threshold: "95"

    - execution_date: "@pipeline().parameters.ExecutionDate"

  - What to do:

    - Read all Bronze tables

    - Apply data cleaning rules

    - Remove duplicates

    - Validate data quality

    - Write cleaned data to Silver layer

  - Expected output: All silver.*.clean tables

- Jobs Activity - Gold Dimensions & Facts

  - Name: Execute Job gold_dimensions_facts

  - Databricks Linked Service: Serverless cluster

  - Job name: gold_dimensions_facts

  - Job parameters:

    - dimension_tables: "dim_customer,dim_product,dim_date"

    - fact_tables: "fact_orders"

    - execution_date: "@pipeline().parameters.ExecutionDate"

  - What to do:

    - Create dim_customer with SCD Type 2

    - Create dim_product with SCD Type 1

    - Create dim_date (full 2025 calendar)

    - Create fact_orders using dimensional keys

  - Expected output: All gold.dim_* and gold.fact_* tables

- Lookup Activity - Get Quality Score

  - Query:

sql

SELECT CAST(MAX(quality_score) AS FLOAT) as quality_score

FROM quality_metrics

WHERE execution_date = CAST(GETDATE() AS DATE)

- Store in variable: @activity('LookupQuality').output.firstRow.quality_score

- If Activity - Quality Check

  - Condition: @variables('QualityScore') >= 95

  - If true path: Send success notification

  - If false path: Send failure alert and stop

- Email Notification - Success

  - When: Pipeline completes successfully

  - Subject: "PL_01 Full Load Completed Successfully"

  - Body: Include row counts, quality score, timestamp

Pipeline 2: Incremental Load - Customers & Products

Name: PL_02_Incremental_Load_DimTables Purpose: Daily sync of customer and product changes Trigger: Scheduled - Daily at 10 PM UTC

Frequency: Day

Interval: 1

Hour: 22 (10 PM)

Minute: 0

Timezone: UTC

High-level flow:

Start

→ Set variable: ProcessingDate = NOW()

→ Lookup: Get MAX(updated_date) from customers

→ Copy: Get incremental customers WHERE updated_date > max_date

→ Copy: Export to blob staging area

→ Lookup: Get MAX(updated_date) from products

→ Copy: Get incremental products WHERE updated_date > max_date

→ Copy: Export to blob staging area

→ Execute Job: bronze_incremental_dims (merge to bronze)

→ Execute Job: silver_transformations (update silver)

→ Execute Job: gold_dimensions_facts (update gold with SCD)

→ Lookup: Get quality score

→ If quality passed: Send completion email

→ If quality failed: Send alert

End

Tasks you must include:

- Set Variable - Processing Date

  - Variable name: ProcessingDate

  - Value: @utcNow()

- Lookup Activity - Max Customer Update Date

  - Query:

sql

SELECT CONVERT(VARCHAR(10), MAX(updated_date), 23) as max_date

FROM dbo.Customers

WHERE updated_date IS NOT NULL

- Store in variable: @variables('MaxCustomerDate')

- Copy Activity - Incremental Customers

  - Source: Azure SQL

  - Source query:

sql

SELECT * FROM dbo.Customers

WHERE updated_date > '@{variables('MaxCustomerDate')}'

- Sink: Blob Storage bronze/customers_incremental/

- Mode: Overwrite

- Lookup Activity - Max Product Update Date

  - Similar to customers lookup

- Copy Activity - Incremental Products

  - Similar to customers copy

- Jobs Activity - Bronze Incremental Load

  - Job name: bronze_incremental_dims

  - Parameters:

    - source_table_customers: "bronze/customers_incremental/"

    - source_table_products: "bronze/products_incremental/"

    - target_table: "bronze"

  - What to do:

    - Read incremental CSV files from blob

    - Append to existing bronze tables

    - Validate row counts

- Jobs Activity - Silver Transformations

  - Job name: silver_transformations

  - Parameters: Same as Pipeline 1

- Jobs Activity - Gold Dimensions with SCD

  - Job name: gold_dimensions_facts

  - Parameters:

    - operation_type: "incremental_scd"

    - scd_type_customer: "2"

    - scd_type_product: "1"

  - What to do:

    - Update dim_customer using SCD Type 2 (create new records for changes)

    - Update dim_product using SCD Type 1 (overwrite existing)

    - Update fact_orders with new orders only

    - Validate SCD logic correctly applied

- Lookup Activity - Quality Score

  - Query: Same as Pipeline 1

- If Activity - Quality Check

  - Condition: @variables('QualityScore') >= 95

  - If true: Send completion email

  - If false: Send alert email

- Email Notification

  - Subject: "PL_02 Incremental Load Completed"

  - Body: Include updated row counts, SCD operations

Pipeline 3: Event Trigger - Orders CSV Upload

Name: PL_03_EventTrigger_Orders Purpose: Process new orders immediately when CSV uploaded Trigger: Event-based - When file uploaded to source-data/orders/

Trigger Type: Storage Events

Container: source-data

Blob path: orders/

Event: Blob created or modified

High-level flow:

Start (Triggered by CSV upload)

→ Copy: Get the uploaded CSV file

→ Store: File path in variable from trigger

→ Jobs Activity: Process the new orders

→ Execute: bronze_orders_load job

→ Execute: silver_transformations job

→ Execute: gold_dimensions_facts job (incremental)

→ Lookup: Check row count of new records

→ If rows > 0: Process successful

→ If rows = 0: Log and notify

→ On error: Quarantine file and alert

End

Tasks you must include:

- Get Metadata - Extract Trigger Path

  - Activity name: GetTriggerMetadata

  - Get metadata on: Trigger

  - Metadata fields: itemPath

  - Store in variable: @activity('GetTriggerMetadata').output.value[0].itemPath

- Copy Activity - Get Latest Order File

  - Source: Azure Blob Storage

  - Source path: From trigger: @variables('TriggerFilePath')

  - Sink: Staging location in blob temp/orders_staging/

  - Mode: Overwrite

  - What to do: Copy the newly uploaded CSV to staging

- Set Variable - Source Path

  - Variable: SourcePath

  - Value: abfss://temp@storage.dfs.core.windows.net/orders_staging/@{trigger().outputs.body.itemPath}

- Jobs Activity - Bronze Orders Load

  - Job name: bronze_orders_load

  - Parameters:

    - source_path: @variables('SourcePath')

    - target_table: "bronze.orders_raw"

    - load_mode: "append"

    - deduplication: "true"

  - What to do:

    - Read CSV from staging

    - Deduplicate against existing orders

    - Append only new orders to bronze.orders_raw

    - Return count of new records loaded

- Lookup Activity - Get New Order Count

  - Query:

sql

SELECT COUNT(*) as new_order_count FROM bronze.orders_raw

WHERE ingestion_date = CAST(GETDATE() AS DATE)

- Store: @variables('NewOrderCount')

- If Activity - Check New Orders

  - Condition: @variables('NewOrderCount') > 0

  - If true:

    - Execute Jobs: silver_transformations

    - Execute Jobs: gold_dimensions_facts (incremental)

    - Send notification: "New orders processed"

  - If false:

    - Log: "No new orders in file"

    - Send info notification

- Error Handler - On Pipeline Failure

  - On error:

    - Move file to temp/error_files/

    - Send alert email with error details

    - Log to error_log table

Pipeline 4: Event Trigger - Payments + Scheduled Aggregation

Name: PL_04_EventTrigger_Payments_and_Aggregation Purpose: Process payment events and run aggregations Trigger: Two triggers:

Primary Trigger: Storage Events

Container: payment-events

Event: Blob created or modified

Secondary Trigger: Schedule

Frequency: Daily

Time: 23:00 (11 PM UTC)

(Runs even if no new payment files)

High-level flow:

Start

→ If triggered by file event:

→ Copy payment JSON to staging

→ Parse JSON file

→ Execute Job: bronze_payment_events load

→ (Or if scheduled trigger reached 11 PM)

→ Execute Job: silver_transformations

→ Execute Job: quality_aggregation

- Data quality checks

- Calculate daily aggregations

- Store metrics

→ Lookup: Quality score and metrics

→ If quality >= 95%:

→ Send success notification

→ Archive old bronze data (30+ days)

→ If quality < 95%:

→ Send alert

→ Quarantine failed records

→ Send daily summary email

End

Tasks you must include:

- Get Metadata - Trigger Path (if event-triggered)

  - Activity: GetTriggerMetadata

  - Metadata: itemPath

  - Conditional execution: Only if trigger is storage event

- Copy Activity - Payment JSON to Staging

  - Source: Blob Storage (payment-events folder)

  - Source path: @activity('GetTriggerMetadata').output.value[0].itemPath

  - Sink: Blob Storage staging temp/payments_staging/

  - Mode: Overwrite

  - Conditional: Only execute if event-triggered

- Jobs Activity - Bronze Payment Events Load

  - Job name: bronze_payment_events

  - Parameters:

    - source_path: Path to JSON file

    - target_table: "bronze.payment_events_raw"

    - file_format: "json"

    - deduplication: "true"

  - What to do:

    - Parse JSON (handle both array and lines format)

    - Deduplicate by payment_id

    - Append to bronze.payment_events_raw

    - Return row count

  - Conditional: Only execute if event-triggered

- Jobs Activity - Silver Transformations

  - Job name: silver_transformations

  - Parameters:

    - bronze_tables: "orders_raw,customers_raw,products_raw,payment_events_raw"

    - operation_type: "incremental"

  - What to do:

    - Clean all bronze tables

    - Update silver layer with latest data

    - Generate quality metrics

- Jobs Activity - Quality Check & Aggregation

  - Job name: quality_aggregation

  - Parameters:

    - execution_date: @utcNow()

    - quality_threshold: "95"

    - aggregation_type: "daily"

  - What to do:

    - Validate data quality (nulls, formats, business rules)

    - Calculate quality score

    - Generate daily aggregations:

      - Orders by region

      - Orders by product

      - Orders by customer segment

      - Total sales by region

      - Average order value

    - Store aggregations in gold tables

    - Store quality metrics in quality_metrics table

    - Archive bronze data older than 30 days

  - Returns: Quality score and row counts

- Lookup Activity - Get Quality Metrics

  - Query:

sql

SELECT

MAX(quality_score) as quality_score,

COUNT(*) as total_records_processed,

SUM(passed_records) as passed_records

FROM quality_metrics

WHERE execution_date = CAST(GETDATE() AS DATE)

- Store: Multiple variables

- If Activity - Quality Check

  - Condition: @variables('QualityScore') >= 95

  - If true:

    - Execute cleanup: Archive old bronze records

    - Send success notification with metrics

  - If false:

    - Send failure alert

    - Quarantine failed records to error table

- Copy Activity - Archive Old Bronze Data (Optional)

  - Only executes if quality passed

  - Source: bronze/* (data older than 30 days)

  - Sink: Archive storage location

  - Purpose: Clean up old bronze records per retention policy

- Email Notification - Daily Summary

  - Always send at end:

  - Subject: "Daily Data Pipeline Summary - @{utcNow('yyyy-MM-dd')}"

  - Body:

Daily Pipeline Summary:

- Execution Date: {today}

- Quality Score: {quality_score}%

- Total Orders Processed: {order_count}

- Total Payments Processed: {payment_count}

- Orders by Region:

- US: {us_count}

- UK: {uk_count}

- IN: {in_count}

- Average Order Value: {avg_order_value}

- Pipeline Status: SUCCESS/FAILED

ADF PARAMETERS & VARIABLES CONFIGURATION

Global Parameters (Define at Pipeline Level)

Pipeline 1 & 2 Parameters:

1. ExecutionDate (String): "@utcNow('yyyy-MM-dd')"

2. SourceFilePattern (String): "orders_*.csv"

3. BlobStorageAccount (String): "yourstorage.dfs.core.windows.net"

4. DatabricksWorkspaceUrl (String): "https://adb-xxxxx.azuredatabricks.net"

5. QualityThreshold (Int): 95

6. ApiKey (String): OpenWeatherMap API key (in Key Vault)

Runtime Variables (Initialize in Each Pipeline)

Variables to create and use:

- ProcessingDate (DateTime)

  - Set by: First activity in pipeline

  - Used by: All downstream activities

  - Value: @utcNow()

- MaxCustomerDate (String)

  - Set by: Lookup Activity

  - Used by: SQL query for incremental load

  - Value: Result from SQL query

- SourcePath (String)

  - Set by: Get Metadata or variable assignment

  - Used by: Copy and Jobs activities

  - Value: Dynamic file path

- QualityScore (Float)

  - Set by: Lookup Activity (from quality_metrics table)

  - Used by: If conditions

  - Value: Numeric quality percentage

- NewOrderCount (Int)

  - Set by: Lookup Activity

  - Used by: Conditional decisions

  - Value: Row count from query

- TriggerFilePath (String)

  - Set by: Get Metadata activity

  - Used by: Copy and Jobs activities

  - Value: @activity('GetTriggerMetadata').output.value[0].itemPath

- ErrorFlag (Boolean)

  - Set by: Initially false, set to true on error

  - Used by: Error handlers

  - Value: true/false

Variable Initialization Pattern:

At pipeline start, create Set Variable activities for:

- ProcessingDate = @utcNow()

- ErrorFlag = false

- QualityScore = 0

RECOMMENDED 6 DATABRICKS JOBS STRUCTURE

You must create these 6 Databricks Jobs in your workspace:

Job 1: bronze_orders_load

Purpose: Load CSV orders to Bronze layer Trigger: Called from ADF Jobs Activity Input Parameters:

- source_path: Path to CSV in blob

- target_table: bronze.orders_raw

- load_mode: "overwrite" or "append"

- execution_date: Today's date

Job Actions:

- Read CSV from Blob Storage

- If load_mode = "overwrite": Replace entire table

- If load_mode = "append": Deduplicate and append new records only

- Write as Delta table to bronze location

- Return row count

Job 2: bronze_incremental_dims

Purpose: Load incremental Customers & Products to Bronze Trigger: Called from Pipeline 2 (scheduled) Input Parameters:

- source_table_customers: Path to incremental customers CSV

- source_table_products: Path to incremental products CSV

- max_customer_date: Last run date for customers

- max_product_date: Last run date for products

Job Actions:

- Read incremental CSV files

- Append to existing bronze.customers_raw

- Append to existing bronze.products_raw

- Validate row counts

- Return success/failure status

Job 3: bronze_payment_events

Purpose: Load Payment Events JSON to Bronze Trigger: Called from Pipeline 4 (event or scheduled) Input Parameters:

- source_path: Path to JSON file

- file_format: "json" or "jsonlines"

- target_table: bronze.payment_events_raw

- deduplication: true/false

Job Actions:

- Read JSON file (support both array and lines format)

- If deduplication=true: Remove duplicate payment_ids

- Append to bronze.payment_events_raw

- Return new record count

Job 4: silver_transformations

Purpose: Clean and deduplicate all Bronze tables Trigger: Called from all pipelines after bronze load Input Parameters:

- bronze_tables: Comma-separated list (orders_raw,customers_raw,...)

- quality_threshold: Minimum % of records that must pass validation

- operation_type: "full" or "incremental"

Job Actions:

- For each bronze table:

  - Read from bronze location

  - Remove duplicates

  - Apply data quality validations

  - Fill nulls with defaults

  - Standardize formats

  - Add metadata columns (ingestion_date, source_system)

  - Create quality_flag column

  - Write to silver location

- Calculate overall quality score

- Store quality metrics

- Return quality score and row counts

Job 5: gold_dimensions_facts

Purpose: Create/update Dimension and Fact tables with SCD logic Trigger: Called from all pipelines after silver transformation Input Parameters:

- operation_type: "full" or "incremental"

- scd_type_customer: "2" (SCD Type 2)

- scd_type_product: "1" (SCD Type 1)

- execution_date: Today's date

Job Actions:

- Read silver tables

- Create dim_customer with SCD Type 2:

  - On first run: Load all customers

  - On subsequent runs: Check for changes

  - If customer_segment changed: Create new row with is_current=true, end previous row

  - If other attributes changed: Create new row

- Create dim_product with SCD Type 1:

  - On first run: Load all products

  - On subsequent runs: Overwrite changed products

- Create/maintain dim_date (static, only on first run)

- Create fact_orders:

  - Join silver.orders_clean with dimensions using keys

  - Append new orders only (no updates to historical)

  - Partition by order_date_key

- Validate all foreign keys match

- Return row counts per table

Job 6: quality_aggregation

Purpose: Data quality validation and daily aggregations Trigger: Called from Pipeline 4 (scheduled daily) Input Parameters:

- execution_date: Today's date

- quality_threshold: 95

- aggregation_type: "daily"

Job Actions:

- Data Quality Validation:

  - Check nulls in key columns

  - Validate formats (dates, numbers)

  - Check business rules (amounts > 0, valid statuses)

  - Verify referential integrity

  - Calculate quality score (% passing)

  - Store results in quality_metrics table

- Daily Aggregations:

  - Orders by region (count, total amount, avg amount)

  - Orders by product (count, total amount, avg price)

  - Orders by customer segment (count, total amount)

  - Total sales by region

  - Average order value by region

  - Payment success rate

  - Store aggregations in gold tables

- Archival:

  - Identify bronze records older than 30 days

  - Archive to archive location

- Return: Quality score, aggregation row counts

TESTING REQUIREMENTS

Phase 1: Setup & Configuration (Day 1 Morning)

- Create Databricks Workspace & Serverless Cluster

- Create Azure Storage Account with blob containers

- Create Azure SQL database with test tables

- Set up ADF Linked Services (Blob, Databricks, SQL, Key Vault)

- Create Service Principal with appropriate permissions

- Create all 6 Databricks Jobs in workspace

- Register Delta table schemas in Hive Metastore

- Prepare test CSV files for orders

- Prepare test JSON file for payments

Phase 2: Individual Component Testing (Day 1 Afternoon - Day 2)

- Test Blob Storage connectivity from ADF

- Test CSV file reading via ADF Copy Activity

- Test Azure SQL connectivity from ADF

- Test Databricks Serverless connection from ADF

- Test sample Job execution on Serverless

- Create sample data in each source system

- Test Delta table creation in Blob Storage

- Test reading Delta tables from Blob

- Test each individual Databricks Job

- Validate Job parameters passing

Phase 3: Pipeline Testing (Day 2 - Day 3)

- Run Pipeline 1 (Full Load) with small dataset

- Verify Bronze layer data in Blob Storage

- Verify Silver layer transformations

- Verify Gold layer dimensions and facts

- Test Pipeline 2 (Incremental) with updated SQL records

- Verify SCD Type 2 logic for customers (new rows created)

- Verify SCD Type 1 logic for products (rows updated)

- Test Pipeline 3 (Event Trigger) with CSV upload

- Verify Orders deduplicated correctly

- Test Pipeline 4 (Event Trigger + Scheduled) with JSON upload

- Verify Payment event deduplication

- Test quality checks and error handling

- Monitor Serverless cluster behavior and cost

Phase 4: Integration & Production Readiness (Day 3 - Day 4)

- Full end-to-end run with complete test dataset (50K orders)

- Verify data accuracy at each layer

- Test error scenarios (missing files, bad data, API failures)

- Complete all deliverables checklist

- Prepare final documentation

- Performance test: Measure pipeline execution times

- Cost test: Verify staying within free tier limits

- Demo readiness check

DELIVERABLES CHECKLIST

By end of sprint, you must deliver:

1. Documentation

- Architecture diagram

  - Data flow from sources to gold

  - Component relationships (ADF, Databricks, Blob, SQL)

  - Trigger points and scheduling

- Data lineage documentation

  - Source → Bronze → Silver → Gold mapping

  - Transformation rules for each layer

  - Data quality rules applied

- Data dictionary for all tables

  - All Bronze tables (columns, data types, business meaning)

  - All Silver tables (transformations applied)

  - All Gold tables (dimensions and facts)

  - Partition keys and sort orders

- ADF Pipeline documentation

  - What each pipeline does

  - Triggers and schedules

  - Parameters used

  - Error handling approach

  - Expected execution time

- Databricks Jobs documentation

  - Purpose of each job

  - Input parameters

  - Transformation logic

  - Error handling

  - Expected output

- Deployment guide

  - Step-by-step setup instructions

  - Resource creation order

  - Configuration steps

  - Job creation process

  - Sample data setup

- Troubleshooting guide

  - Common issues and solutions

  - How to monitor jobs

  - How to debug failures

  - Cost optimization tips

2. Working Code & Configurations

- All ADF pipelines (exportable JSON format)

  - Pipeline 1: FullLoad

  - Pipeline 2: Incremental

  - Pipeline 3: Event Orders

  - Pipeline 4: Event Payments + Aggregation

- All 6 Databricks Jobs

  - Job scripts saved in workspace

  - Parameterization implemented

  - Error handling included

  - Comments and documentation

- Databricks notebook scripts (if using notebooks within jobs)

  - Well-commented

  - Docstrings for functions

  - Error messages clear

- SQL scripts

  - Create bronze tables

  - Create silver tables

  - Create gold tables

  - Create quality_metrics table

  - Create metadata tracking tables

- Parameter configuration files

  - ADF parameters list

  - Job parameters list

  - Connection string templates

- Sample test datasets

  - orders_sample.csv (100 rows)

  - customers_sample.csv (50 rows)

  - products_sample.csv (20 rows)

  - payments_sample.json (50 records)

3. Deployment Artifacts

- Deployment scripts

  - ARM templates for resource creation (optional)

  - PowerShell scripts for setup (optional)

  - SQL setup scripts

- Environment setup checklist

  - Prerequisites

  - Step-by-step instructions

  - Validation steps

- Configuration management

  - How to change parameters

  - How to add new data sources

  - How to modify schedules

- Rollback procedures

  - How to recover from failed runs

  - How to revert data

4. Monitoring & Observability

- Monitoring dashboard definition

  - What metrics to track

  - Key performance indicators

  - Alert thresholds

- Alert configuration

  - What should trigger alerts

  - Who to notify

  - Alert message templates

- Logging strategy

  - Where logs are stored

  - How to query logs

  - Log retention policy

- Performance baseline metrics

  - Typical execution time per pipeline

  - Typical resource usage

  - Cost per execution

5. Test Results & Sign-Off

- Test case documentation

  - All test scenarios covered

  - Test data used

- Test execution results

  - Passed/failed results

  - Execution timings

  - Data validation reports

- Performance test results

  - Execution times

  - Resource utilization

  - Cost per run

- Sign-off document

  - Tested by (team member names)

  - Approved by (team lead)

  - Ready for production

SUCCESS CRITERIA

Your project will be evaluated on:

1. Functionality (40%)

- All 4 pipelines execute successfully without manual intervention

- All data successfully reaches Gold layer

- SCD Type 2 logic works correctly for dim_customer (history tracked)

- SCD Type 1 logic works correctly for dim_product (overwrites applied)

- Fact tables properly partitioned and populated

- Event triggers work when files uploaded

- Scheduled triggers execute at correct times

- Incremental loads only process new/changed data

- Deduplication removes duplicate records correctly

- Jobs complete within expected timeframes

2. Data Quality (25%)

- Data accuracy from source to gold >99% (validate samples)

- All validations implemented and working

- Quality score calculated and tracked

- Failed records identified and quarantined

- No data loss in transformations

- No unexpected duplicates in gold layer

- All foreign keys valid (dim keys match between fact and dim tables)

- Null handling applied correctly

- Aggregations calculated accurately

3. Complexity & Design (20%)

- ADF parameterization fully implemented

- All 6 Databricks Jobs created and working

- Variables used correctly in pipelines

- Error handling robust (try-catch, retry logic)

- Triggers configured correctly (event + scheduled)

- Cost optimized for free tier

- Serverless used exclusively (no other compute)

- Data partitioning improves performance

- Incremental loading works efficiently

4. Documentation & Code Quality (15%)

- Code well-commented and readable

- Architecture clearly documented with diagrams

- Deployment repeatable and documented

- Troubleshooting guide comprehensive

- Data dictionary complete

- Future team can understand and maintain

- No hardcoded values (all parameterized)

- Git repository initialized and committed

LEARNING OBJECTIVES

By completing this project, you will learn:

✅ Azure Data Factory advanced features (triggers, variables, expressions) ✅ Databricks Jobs Activity for Serverless execution ✅ PySpark for data transformations at scale ✅ Incremental data loading patterns ✅ Slowly Changing Dimensions (SCD Type 1 & 2) ✅ Star schema design for analytics ✅ Delta Lake format and partitioning ✅ Data quality frameworks and validation ✅ Error handling and monitoring ✅ End-to-end data pipeline design ✅ Free Azure resource optimization ✅ Event-driven and scheduled data processing

TIMELINE & MILESTONES

| Day | Milestone | Deliverable | Checklist |
| --- | --- | --- | --- |
| Day 1 AM | Setup & Planning | Environment ready, all resources created | Jobs created, Linked Services configured |
| Day 1 PM | Component Testing | All pieces tested individually | Copy activities verified, Job execution verified |
| Day 2 AM | Bronze & Silver | Data ingestion working | All bronze and silver tables populated |
| Day 2 PM | Gold & Pipelines | Dimension/Fact tables created, pipelines deployed | All 4 pipelines created and tested |
| Day 3 AM | Integration Testing | Full end-to-end flow tested | All transformations verified, data accurate |
| Day 3 PM | Error & Performance | Error scenarios tested, optimization done | Alerts working, within cost limits |
| Day 4 AM | Documentation | All docs completed | Architecture, data dict, deployment guide done |
| Day 4 PM | Final Demo | Project ready for presentation | All success criteria met, sign-off obtained |

HELPFUL TIPS FOR TEAM

- Understand Jobs Activity first: Spend 1-2 hours understanding how Jobs Activity differs from Notebook Activity

- Test connectivity early: Get Blob + SQL + Databricks connections working on Day 1

- Start with Copy Activities: Get data flowing from sources to blob before adding Jobs

- Build one job at a time: Don't create all 6 jobs at once; test each individually

- Use sample data: Test with 100-1000 records first, not full 50K

- Monitor serverless costs: Check Databricks costs daily; 100 DBU/month budget

- Version control: Use Git to track all pipeline JSON and job scripts

- Document as you go: Don't leave documentation for the end

- Test error scenarios: What happens if CSV is missing? If payment JSON is malformed?

- Plan for reusability: Jobs and pipelines should be reusable for other data sources

KEY TECHNOLOGIES RECAP

| Technology | Purpose | Constraint |
| --- | --- | --- |
| Azure Data Factory | Orchestration & scheduling | Free tier: 50K operations/month |
| Databricks Serverless | Data processing via Jobs | Free tier: 100 DBU hours/month |
| Azure Blob Storage | Data lake storage | Free tier: 5 GB + 20K operations |
| Azure SQL Database | Source system & metadata | Free tier: 5 DTU |
| Delta Lake | Transactional data format | Open source, free |
| PySpark | Transformation language | In Databricks workspace |
| Python | Scripting & automation | In Databricks jobs |

SUPPORT & ESCALATION

If you get stuck:

- Connectivity issues: Check Linked Service configurations and permissions

- Job failures: Check Databricks workspace job run logs

- Data accuracy issues: Verify transformations with SQL queries

- Cost concerns: Review Databricks DBU usage in workspace settings

- Trigger not firing: Verify Storage Event subscription is active

Ask for help:

- Check error messages in ADF pipeline runs

- Check Databricks job logs and cluster logs

- Cross-reference with documentation you created

- Pair program with teammate for debugging

FINAL CHECKLIST BEFORE DEMO

- All 4 pipelines created and tested

- All 6 Databricks Jobs created and working

- Sample data flowing through entire pipeline

- Bronze, Silver, Gold layers populated

- Quality checks passing (>95%)

- Documentation complete and accurate

- No hardcoded values or credentials

- Cost within free tier limits

- Team can explain each component

- Git repository committed with all code

- Ready to scale for production data